# ARWeb API Tester -- Roadmap Status

Updated: 2026-06-06 | v0.1.2 | ragstack.ch

## Phase Status

| Phase | Name | Key Deliverable | Status |
| --- | --- | --- | --- |
| 0 | Product Definition | Specs, pilots, architecture docs | Done |
| 1 | Tauri + React Foundation | Desktop shell, Vite dev server | Done |
| 2 | Domain Model | 20+ TypeScript entities | Done |
| 3 | SQLite Persistence | 19-table schema, WAL, repos | Done |
| 4 | OpenAPI Import | YAML/JSON recursive scan | Done |
| 5 | Catalog Validator | Anti-hallucination gate | Done |
| 6 | Banking Taxonomy UI | 25 categories, auto-map on import | Done |
| Web | ragstack.ch Deployment | Docker, nginx, Traefik, HTTPS | Done |
| 8 | BotJob Engine | CRUD designer, executor, step audit trail | Done |
| 10 | Mock Server UI | Request log table, stats, clear | Done |
| 11 | AI Layer | 7 providers, Settings page, live routing | Done |
| 7 | Multi-Agent Banking Assistant | 14 agents wired to catalog, evidence | Done |
| 9 | Visual BotJob Designer | Drag-and-drop canvas | Pending |
| 12 | Reports & Exports | PDF, Postman collection | Pending |
| 13 | UX Polish | Loading states, error boundaries | Pending |
| 14 | Security + Tauri exe | Encrypt keys, sign installer, v1.0 | Pending |

## Windows Desktop Build

### Prerequisites (one-time)

| Tool | Notes |
| --- | --- |
| Node.js 20+ | nodejs.org |
| Rust toolchain | rustup.rs -- target x86_64-pc-windows-msvc |
| VS Build Tools 2022 | C++ workload required by Tauri/Rust |
| WebView2 Runtime | Pre-installed on Win 11; download for Win 10 |
| Git | On PATH |

### First-time setup

Run once after cloning or after a git pull that adds new dependencies:

npm install

Installs @yao-pkg/pkg (sidecar bundler) and pins into-stream to v6 to avoid an ESM error on Node 20.

### Full release workflow

scripts\release.bat patch

What release.bat does automatically:

1. git pull --rebase  --  syncs remote before touching any file (restores lock files first)

2. Bumps package.json / tauri.conf.json / Cargo.toml  (e.g. 0.1.1 -> 0.1.2)

3. Builds Node sidecar: esbuild -> @yao-pkg/pkg -> arweb-sidecar.exe

4. Runs npm run tauri:build  (Vite + Rust -> .exe + .msi installers)

5. Copies installers to releases\v

6. Creates ARWEB-API-Tester-v

7. Writes releases\v

### Other release modes

scripts\release.bat --collect-only   (already built, just collect + zip)

scripts\release.bat --skip-bump      (build without bumping version)

scripts\build-sidecar.bat            (rebuild sidecar only)

### NSIS vs MSI -- which installer file to use

|  | NSIS .exe | MSI .msi |
| --- | --- | --- |
| Who uses it | End users / testers | IT admins |
| How to install | Double-click | msiexec /i or Group Policy |
| What to send | Put in the ZIP | Only on request |
| Admin rights | Usually not needed | Often required |

Tauri builds both automatically. Include only the NSIS .exe in the client ZIP. The MSI sits in releases\v

### Sending to clients

Send the ZIP file from releases\v

ARWEB-API-Tester-v

└── ARWEB API Tester_

└── RELEASE.md

Client double-clicks setup.exe. No Node.js or other runtime needed. SQLite database is created at %APPDATA%\com.arweb.apitester\arweb.db.

## Known Issues Fixed

| Issue | Root Cause | Fix |
| --- | --- | --- |
| Sidecar offline after install | better-sqlite3 native addon not loadable in Node SEA | Switched to @yao-pkg/pkg -- bundles and extracts .node at runtime |
| Wrong SQLite path in production | container.ts walked ../../../ from source path | Tauri passes DB_PATH=AppData\com.arweb.apitester\arweb.db on spawn |
| Import shows | Tauri webview has no Vite proxy; /api/* hit SPA fallback | sidecarClient detects __TAURI_INTERNALS__ and uses http://127.0.0.1:8787 |
| ERR_REQUIRE_ESM during sidecar build | npx @yao-pkg/pkg cached ESM-incompatible into-stream | @yao-pkg/pkg installed locally; into-stream pinned to v6 via npm overrides |
| git tag already exists error | bump-version.bat failed fatally on duplicate tags | Script checks existence before creating tag |
| Merge conflict in package.json | Concurrent version bumps on Windows and server | release.bat opens with git pull --rebase (restores lock files first) |
| E0597 Rust borrow error | to_string_lossy() on temporary PathBuf | Bind PathBuf to named variable before calling to_string_lossy() |

## Web Deployment (ragstack.ch)

Architecture:

Traefik (HTTPS) -> arweb-web:30880 (nginx) -> arweb-api:8787 (Node) -> /app/data/app.db

Deploy command (on multiserver):

cd /srv/projects/ARWeb-Api-Tester

git pull

docker compose -f docker-compose.ragstack.yml build --no-cache

docker compose -f docker-compose.ragstack.yml up -d